KOISK_UI

Frontend Architecture Plan

What Is Built  |  What Needs to Be Built  |  How It All Connects

SUVIDHA 2026  |  Version 1.0  |  February 2026

| Field | Details |
| --- | --- |
| Document Purpose | Architecture reference for the KOISK_UI React frontend — current state, gaps, build plan |
| React App Version | v1.0 — Modules 1–4 scaffolded |
| Repository | github.com/premananda-cloud/KOISK_UI — /project/react_ui |
| Demo Date | March 2, 2026 (online presentations) |
| Grand Finale | March 25, 2026 |
| Status | Modules 1–3 complete. Module 4 stub only. Service screens not yet built. |

# 1. Current Build Status at a Glance

| File / Module | What it does | Status | Next action |
| --- | --- | --- | --- |
| src/modules/auth/authStore.js | Register, login, demo login, session rehydration | COMPLETE | Add bcrypt when backend connects |
| src/modules/auth/LoginPage.jsx | Phone + PIN login UI, demo button | COMPLETE | Wire OTP flow later |
| src/modules/auth/RegisterPage.jsx | New user registration form | COMPLETE | None |
| src/modules/language/i18n.js | i18next init, 7 languages loaded | COMPLETE | Add new langs via JSON only |
| src/modules/language/LanguageSelect.jsx | Full-screen language picker | COMPLETE | None |
| src/modules/language/locales/ (x7) | en, hi, od, te, ta, kn, mr translation files | COMPLETE | Complete ta/kn/mr strings |
| src/config/languages.js | Single array driving language selector UI | COMPLETE | Add entry per new language |
| src/modules/localdb/localDB.js | IndexedDB — users, sessions, serviceRequests, syncQueue | COMPLETE | Add payments + bills stores |
| src/modules/orchestrator/orchestrator.js | Connection seam — all methods are stubs | STUB | Build mock + real logic |
| src/components/kiosk/Dashboard.jsx | Greeting, 4 service tiles, request history | COMPLETE | Wire tiles to routes |
| src/App.jsx | Router, protected routes, DB init on mount | COMPLETE | Add service screen routes |

# 2. What Exists — Detailed

## 2.1 Module 1 — Authentication Layer

Files: src/modules/auth/  |  authStore.js  +  LoginPage.jsx  +  RegisterPage.jsx

### What it does now

- Register new citizen: name, phone (10-digit Indian format), 4-digit PIN, optional consumer ID

- Login with phone + PIN, validated before any DB access

- Demo login — one-tap access to Ramesh Kumar's pre-seeded profile (phone: 9876543210, PIN: 1234)

- Session rehydration on page refresh — reads localStorage token, checks expiry, loads user from LocalDB

- UUID generated at registration — this same ID is used when syncing to the global backend later, preventing conflicts

- Logout — clears IndexedDB session, removes localStorage token, notifies Orchestrator

### What it does not do yet

- No OTP / SMS verification (needed for production — currently skipped for demo speed)

- PIN stored as plain string — needs bcrypt hash when backend connects (marked TODO in code)

- No forgot PIN or reset flow

- No Aadhaar-based login option (mentioned in problem statement but optional for MVP)

## 2.2 Module 2 — Language Configuration

Files: src/modules/language/  |  src/config/languages.js

### What it does now

- Full-screen language selector — always the first screen a citizen sees on the kiosk

- 7 languages: English, Hindi (हिन्दी), Odia (ଓଡ଼ିଆ), Telugu (తెలుగు), Tamil (தமிழ்), Kannada (ಕನ್ನಡ), Marathi (मराठी)

- All UI text routed through i18next t() function — zero hardcoded strings anywhere in components

- Language persists in localStorage — citizen does not need to re-select on next visit

- Adding a new language requires exactly: one JSON file + one import line + one array entry. No component changes.

### What it does not do yet

- Language preference not synced to the user's profile record in LocalDB (it should be saved on login)

- No audio prompts for illiterate users — planned as innovation feature

- No RTL layout support (needed if Urdu added)

## 2.3 Module 3 — Local User Database

File: src/modules/localdb/localDB.js  |  Technology: IndexedDB via idb library

### Current stores

| Store | Key fields | Notes |
| --- | --- | --- |
| users | id (UUID), name, phone, pinHash, consumerId, language, isDemo, syncedToBackend, createdAt | Phone indexed for fast login lookup. UUID = same ID when synced to PostgreSQL. |
| sessions | userId, expiresAt, createdAt, savedAt | One session per user. Cleared on logout. |
| serviceRequests | id (UUID), userId, type, dept, status, amount, reference, createdAt | Pre-seeded with 4 demo records for Ramesh Kumar. New requests added here by service screens. |
| syncQueue | id (auto), action, payload, synced, createdAt, syncedAt | Every write to users/serviceRequests queues here automatically. Flushed to backend when connected. |

### What it does not have yet

- No payments store — needed to record completed payment receipts

- No bills store — needed to show pending bills fetched from backend or seeded for demo

- No notifications store — needed for in-app alerts

- syncQueue has no retryCount or error state — needed for robust sync

## 2.4 Module 4 — Orchestrator (Stub)

File: src/modules/orchestrator/orchestrator.js

The orchestrator is the single connection point between the React app and any real backend. It exists as a clean class with all the right method signatures, but every method body is a no-op that only logs to console. This is intentional — it defines the interface without implementing it yet.

Method signatures that exist:

| Method | Intended action | Current state |
| --- | --- | --- |
| connect(baseUrl) | Activates real backend mode, triggers sync | Works — sets flag and calls syncPending() |
| onUserRegistered(user) | POST /api/v1/auth/register | Stub — logs only |
| onUserLoggedOut(userId) | POST /api/v1/auth/logout | Stub — logs only |
| onPaymentRequested(data) | POST /api/v1/{dept}/pay-bill | Stub — returns { mode: 'mock' } |
| onPaymentCompleted(data) | POST /api/v1/payments/confirm | Stub — logs only |
| onServiceRequest(data) | POST /api/v1/{dept}/service-requests | Stub — logs only |
| syncPending() | Flush syncQueue to backend | Stub — reads queue but does nothing |

## 2.5 Dashboard

File: src/components/kiosk/Dashboard.jsx

The dashboard is visually complete but functionally incomplete. The 4 service tiles (Electricity, Gas, Water, Municipal) render correctly and look good, but tapping them does nothing because the service screens do not exist yet. The request history loads from LocalDB and displays correctly with status badges.

# 3. What Needs to Be Built

## 3.1 Orchestrator — Mock Payment Service

New file: src/modules/orchestrator/mockPaymentService.js

This is the BFF (Backend For Frontend) for demo mode. It lives inside the orchestrator layer so UI components never need to know whether they are in mock or real mode.

### What it must do

- Accept: { userId, dept, type, amount, billRef, method: 'UPI'|'CARD'|'NETBANKING' }

- Simulate 1.2 second network delay — realistic feel without being annoying

- Generate reference number: PAY-DEPT-TIMESTAMP (e.g. PAY-ELEC-20260302-0047)

- Save completed payment to LocalDB payments store (new store — see 3.4)

- Update the corresponding serviceRequest status to COMPLETED

- Return receipt object: { id, referenceNo, amount, dept, timestamp, method, status: SUCCESS }

- Optional: 5% random failure rate to demonstrate error handling in demo

### Payment methods to simulate

- UPI — show QR code screen, auto-confirm after delay

- Card — show masked card entry, auto-confirm after delay

- Net Banking — show bank selector, auto-confirm after delay

## 3.2 Orchestrator — Mock Service Request Service

New file: src/modules/orchestrator/mockServiceService.js

Handles all non-payment service actions in mock mode: new connections, complaints, meter changes, etc.

- Accept: { userId, dept, type, formData }

- Assign tracking ID: REQ-DEPT-YYYYMMDD-NNNN format

- Set status to SUBMITTED, save to LocalDB serviceRequests

- After 3 seconds in demo: auto-progress to ACKNOWLEDGED (to show state machine is live)

- Return tracking ID for display on confirmation screen

## 3.3 Orchestrator — Full Mock + Real Mode Logic

Replace stub bodies in: src/modules/orchestrator/orchestrator.js

### Mock mode (no backend — demo)

- onPaymentRequested → route to mockPaymentService.process()

- onServiceRequest → route to mockServiceService.submit()

- fetchBills(userId, dept) → read from LocalDB bills store (seed data)

- fetchRequestStatus(id) → read from LocalDB serviceRequests

### Real mode (backend connected)

- All calls go via Axios to FastAPI endpoints

- JWT token injected in Authorization header via Axios interceptor

- On 401: auto-refresh token, retry once

- On network failure: fall back to mock mode, add to syncQueue, log warning

## 3.4 LocalDB — Three New Stores

Add to: src/modules/localdb/localDB.js  |  Increment DB_VERSION to 2

| Store | Key fields | Purpose |
| --- | --- | --- |
| payments | id (UUID), userId, dept, type, amount, method, referenceNo, status, receiptData, createdAt | Record of every completed payment. Source of truth for receipts. |
| bills | id, userId, dept, billMonth, amountDue, dueDate, consumerNo, status: PENDING/OVERDUE/PAID | Pending bills for display on service home screens. Seeded for demo, fetched from backend in real mode. |
| notifications | id, userId, type: INFO/WARNING/SUCCESS, title, message, read, createdAt | In-app notifications. e.g. 'Gas connection approved'. |

### New demo seed data to add

- Electricity bill: ₹1,847 due 2026-03-10 — status PENDING

- Water bill: ₹340 due 2026-03-05 — status PENDING

- Notification: 'Gas connection approved — schedule safety inspection'

## 3.5 Service Screens — All Three Departments

These are the screens citizens navigate to after tapping a tile on the Dashboard. Each department has a Home screen listing all available actions, then individual screens for each action.

| Screen | File | Priority | Notes |
| --- | --- | --- | --- |
| Electricity Home | screens/electricity/ElectricityHome.jsx | HIGH | Entry point after tapping Electricity tile |
| Electricity Pay Bill | screens/electricity/ElectricityPayBill.jsx | HIGH | Shows pending bill, routes to PaymentFlow |
| Electricity Complaint | screens/electricity/ElectricityComplaint.jsx | MEDIUM | Outage or billing dispute form |
| Electricity New Connection | screens/electricity/ElectricityNewConn.jsx | MEDIUM | Application form, routes to mockServiceService |
| Gas Home | screens/gas/GasHome.jsx | HIGH | Entry point for Gas tile |
| Gas Pay Bill | screens/gas/GasPayBill.jsx | HIGH | Reuses PaymentFlow component |
| Gas Complaint | screens/gas/GasComplaint.jsx | MEDIUM | Emergency + general complaint |
| Water Home | screens/water/WaterHome.jsx | HIGH | Entry point for Water tile |
| Water Pay Bill | screens/water/WaterPayBill.jsx | HIGH | Reuses PaymentFlow component |
| Water Complaint | screens/water/WaterComplaint.jsx | MEDIUM | Leak, quality, waste management |

## 3.6 Shared UI Components

These are reusable components used across all three departments. Build them once.

| Component | File | What it renders |
| --- | --- | --- |
| PaymentFlow | components/shared/PaymentFlow.jsx | 3-step: Bill Summary → Choose Payment Method → Processing animation → Receipt. Used by all 3 Pay Bill screens. |
| ReceiptScreen | components/shared/ReceiptScreen.jsx | Printable receipt after payment. Reference number prominently shown. Print button triggers window.print(). |
| ServiceForm | components/shared/ServiceForm.jsx | Generic form builder. Accepts field config array. Used by complaint and new connection screens. |
| TrackingScreen | components/shared/TrackingScreen.jsx | Timeline showing request status: SUBMITTED → ACKNOWLEDGED → IN_PROGRESS → COMPLETED. Visual step indicators. |

## 3.7 New Routes to Add

Add to: src/App.jsx

| Route | Component |
| --- | --- |
| /services/electricity | ElectricityHome |
| /services/electricity/pay-bill | ElectricityPayBill |
| /services/electricity/complaint | ElectricityComplaint |
| /services/gas | GasHome |
| /services/gas/pay-bill | GasPayBill |
| /services/gas/complaint | GasComplaint |
| /services/water | WaterHome |
| /services/water/pay-bill | WaterPayBill |
| /services/water/complaint | WaterComplaint |
| /payment | PaymentFlow (shared — receives props via React Router state) |
| /receipt/:id | ReceiptScreen |
| /track/:requestId | TrackingScreen |

## 3.8 Backend Sync Service

New file: src/modules/orchestrator/syncService.js

Only needed when the FastAPI backend is ready to connect. Handles the one-time flush of all locally created data.

- On connect(): read all syncQueue items where synced = false

- For each item: POST to correct endpoint based on action type (CREATE_USER, CREATE_REQUEST, etc.)

- On 200: mark syncQueue item as synced, update record's syncedToBackend = true

- On 409 (already exists): mark as synced — no conflict, skip

- On failure: increment retryCount. Skip if retryCount > 3, flag as SYNC_FAILED

- Run every 5 minutes while connected to catch newly created records

# 4. Data Flows

## 4.1 Payment Flow — Mock Mode (Demo)

| # | Actor | Action |
| --- | --- | --- |
| 1 | Citizen | Taps Electricity tile on Dashboard |
| 2 | ElectricityHome | Calls orchestrator.fetchBills(userId, 'electricity') — returns seed bill from LocalDB |
| 3 | Citizen | Taps Pay Bill — pending ₹1,847 shown |
| 4 | PaymentFlow | Shows bill summary. Citizen selects UPI. |
| 5 | PaymentFlow | Shows QR code UI. After 1.2 second delay, auto-confirms. |
| 6 | PaymentFlow | Calls orchestrator.onPaymentRequested(paymentData) |
| 7 | Orchestrator | Detects mock mode. Routes to mockPaymentService.process() |
| 8 | mockPaymentService | Saves to LocalDB payments store. Updates serviceRequest to COMPLETED. Returns receipt. |
| 9 | PaymentFlow | Navigates to /receipt/:id with receipt data |
| 10 | ReceiptScreen | Displays reference number, amount, timestamp. Print button available. |
| 11 | Dashboard | On next load, shows updated request history with COMPLETED status. |

## 4.2 Payment Flow — Real Mode (Backend Connected)

Steps 1–5 identical. From step 6:

- orchestrator.onPaymentRequested() detects backend is connected

- Calls POST /api/v1/electricity/pay-bill with JWT in Authorization header

- FastAPI processes via RazorPay gateway, returns receipt + gateway reference ID

- Orchestrator saves receipt to LocalDB with syncedToBackend = true

- Rest of flow identical — ReceiptScreen shows, dashboard updates

## 4.3 User Registration → Sync

| # | When | What happens |
| --- | --- | --- |
| 1 | At registration | UUID generated in frontend. User saved to LocalDB users store. |
| 2 | At registration | CREATE_USER action added to syncQueue automatically. |
| 3 | At registration | orchestrator.onUserRegistered() called — no-op in mock mode. |
| 4 | When backend ready | orchestrator.connect('http://localhost:8000') called in App.jsx |
| 5 | On connect | syncPending() reads syncQueue. Finds unsynced CREATE_USER item. |
| 6 | On connect | POST /api/v1/auth/register with full user object (UUID included). |
| 7 | On 200 | syncQueue item marked synced. User record: syncedToBackend = true. |
| 8 | On 409 | User already in backend (registered via another device). Mark synced, skip. |

# 5. Complete File Map

Legend:  ✅ Complete     ⚠️ Stub / partial     🔨 Needs to be built

| File path | Status | Action needed |
| --- | --- | --- |
| src/main.jsx | ✅ Complete | None |
| src/App.jsx | ✅ Complete | Add 12 new routes (see 3.7) |
| src/index.css | ✅ Complete | None |
| src/config/languages.js | ✅ Complete | Add entry per new language |
| src/modules/auth/authStore.js | ✅ Complete | Add bcrypt on backend connect |
| src/modules/auth/LoginPage.jsx | ✅ Complete | Wire OTP later |
| src/modules/auth/RegisterPage.jsx | ✅ Complete | None |
| src/modules/language/i18n.js | ✅ Complete | Add import per new language |
| src/modules/language/LanguageSelect.jsx | ✅ Complete | None |
| src/modules/language/locales/en.json | ✅ Complete | None — reference file |
| src/modules/language/locales/hi.json | ✅ Complete | None |
| src/modules/language/locales/od.json | ✅ Complete | None |
| src/modules/language/locales/te.json | ✅ Complete | None |
| src/modules/language/locales/ta.json | ⚠️ Partial | Review + complete missing strings |
| src/modules/language/locales/kn.json | ⚠️ Partial | Review + complete missing strings |
| src/modules/language/locales/mr.json | ⚠️ Partial | Review + complete missing strings |
| src/modules/localdb/localDB.js | ⚠️ Partial | Add payments, bills, notifications stores |
| src/modules/orchestrator/orchestrator.js | ⚠️ Stub | Implement mock + real routing |
| src/modules/orchestrator/mockPaymentService.js | 🔨 Build | New — payment simulation |
| src/modules/orchestrator/mockServiceService.js | 🔨 Build | New — service request simulation |
| src/modules/orchestrator/syncService.js | 🔨 Build | New — backend sync logic |
| src/components/kiosk/Dashboard.jsx | ⚠️ Partial | Wire tiles to service routes |
| src/components/shared/PaymentFlow.jsx | 🔨 Build | New — reusable 3-step payment UI |
| src/components/shared/ReceiptScreen.jsx | 🔨 Build | New — printable receipt |
| src/components/shared/ServiceForm.jsx | 🔨 Build | New — generic form builder |
| src/components/shared/TrackingScreen.jsx | 🔨 Build | New — status timeline |
| src/screens/electricity/ElectricityHome.jsx | 🔨 Build | New |
| src/screens/electricity/ElectricityPayBill.jsx | 🔨 Build | New |
| src/screens/electricity/ElectricityComplaint.jsx | 🔨 Build | New |
| src/screens/gas/GasHome.jsx | 🔨 Build | New — reuse electricity pattern |
| src/screens/gas/GasPayBill.jsx | 🔨 Build | New — reuse PaymentFlow |
| src/screens/gas/GasComplaint.jsx | 🔨 Build | New |
| src/screens/water/WaterHome.jsx | 🔨 Build | New |
| src/screens/water/WaterPayBill.jsx | 🔨 Build | New — reuse PaymentFlow |
| src/screens/water/WaterComplaint.jsx | 🔨 Build | New |

# 6. Priority Build Order

Ordered by demo impact and judging weight. March 2 is online presentations.

| P | What to build | Why first | Est. time |
| --- | --- | --- | --- |
| 1 | Wire Dashboard tiles → service routes in App.jsx + Dashboard.jsx | Currently tiles do nothing — embarrassing in demo | 1 hour |
| 2 | mockPaymentService.js + PaymentFlow.jsx + ReceiptScreen.jsx | Payment = 40% judging. Must be flawless. | 1 day |
| 3 | ElectricityHome + ElectricityPayBill (full demo path) | Primary demo story — judge sees end-to-end | Half day |
| 4 | GasHome + GasPayBill + WaterHome + WaterPayBill | All 3 departments required by hackathon | Half day — reuse PaymentFlow |
| 5 | Complaint forms for all 3 departments | Shows breadth of service coverage | Half day — reuse ServiceForm |
| 6 | TrackingScreen + status progression in mockServiceService | Shows state machine to judges | Half day |
| 7 | Add payments + bills stores to LocalDB | Needed for payment receipts and bill display | 2 hours |
| 8 | syncService.js + orchestrator real mode | Only when FastAPI team confirms API is stable | 1 day |

🎯 Demo Day Rule Build Priority 1–5 before anything else. A smooth demo of Electricity payment end-to-end is worth more than 10 incomplete service screens. Judges see the UI — they do not inspect the code during presentation.

KOISK_UI — Frontend Architecture Plan v1.0

SUVIDHA 2026  |  February 2026  |  Internal document

github.com/premananda-cloud/KOISK_UI